# Initial Project Planning Template

| Date | 04 July 2026 | Team ID | HDIP-2026-01 |
| --- | --- | --- | --- |
| Project Name | Human Development Index (HDI) Predictor | Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story # | User Story / Task | Story Points | Priority | Sprint Start | Sprint End |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Pipeline | USN-1 | As a developer, I can download the raw UNDP-style indicators and normalize the dataset to the required 195x82 shape (download_data.py) | 3 | High | 05 Jun 2026 | 10 Jun 2026 |
| Sprint-1 |  | USN-2 | As a developer, I can engineer the HDI target column, order columns to spec, and export hdi_processed.csv + country_encoder.pkl | 2 | High | 05 Jun 2026 | 10 Jun 2026 |
| Sprint-1 | Exploratory Analysis | USN-3 | As a developer, I can generate 10 EDA charts (correlation, distributions, scatter/strip plots) with eda.py | 2 | Medium | 08 Jun 2026 | 10 Jun 2026 |
| Sprint-2 | Model Training | USN-4 | As a developer, I can label-encode country names, split the dataset 80/20 and train a 5-feature Linear Regression model (train_model.py) | 3 | High | 11 Jun 2026 | 15 Jun 2026 |
| Sprint-2 |  | USN-5 | As a developer, I can evaluate the model (R², MAE, MSE, RMSE) and serialize both the model and the LabelEncoder with Pickle | 2 | High | 11 Jun 2026 | 15 Jun 2026 |
| Sprint-3 | Backend API | USN-6 | As a user, I can select a country and submit indicator values to receive a predicted HDI score via /predict (form or JSON) | 3 | High | 16 Jun 2026 | 21 Jun 2026 |
| Sprint-3 |  | USN-7 | As a user, my prediction is classified into a UNDP tier and shown with comparable countries | 2 | High | 16 Jun 2026 | 21 Jun 2026 |
| Sprint-3 |  | USN-8 | As a developer, I can serve an alphabetically sorted country list to populate the dropdown on the Prediction page | 2 | Medium | 18 Jun 2026 | 21 Jun 2026 |
| Sprint-4 | Frontend Dashboard | USN-9 | As a user, I can browse a dedicated Home page introducing HDI and its 3 dimensions | 3 | High | 22 Jun 2026 | 27 Jun 2026 |
| Sprint-4 |  | USN-10 | As a user, I can select my country from a dropdown on the Prediction page and view a full result report | 2 | Medium | 22 Jun 2026 | 27 Jun 2026 |
| Sprint-4 |  | USN-11 | As a user, I can view the dedicated Insights page with a 10-plot EDA gallery and lightbox zoom | 2 | Medium | 24 Jun 2026 | 27 Jun 2026 |
| Sprint-5 | Testing & Polish | USN-12 | As a developer, I can validate inputs, handle errors gracefully, and verify the 3 scenario benchmarks | 2 | High | 28 Jun 2026 | 04 Jul 2026 |

## Sprint Velocity Summary

| Sprint | Story Points Planned | Duration | Focus |
| --- | --- | --- | --- |
| Sprint-1 | 7 | 5 days | Data acquisition, cleaning & EDA |
| Sprint-2 | 5 | 5 days | Model training & evaluation |
| Sprint-3 | 7 | 6 days | Flask backend & prediction API |
| Sprint-4 | 7 | 6 days | Frontend dashboard & UX |
| Sprint-5 | 2 | 6 days | Testing, validation & release polish |